## Milestone in a perfect world situation:

| Phase | Core Goal | Time - Weeks | Key Activities (Cross-Document Focus) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| I. Data Ingestion | Convert all 3 documents. | 5 Weeks | PDF-Text Conversion & Chunking LLM Classification & Filtering Topic Extraction: LLM identifies a set of Topic |  |  |  |
| II. Elemental & Topic Rule Extraction & Alignment | Extract all granular rules and define the initial set of variables. | 9 Weeks | Elemental and Topic Rule Card Creation- Code Conversion Point 1: Elemental Rule to Formal Logic The LLM converts the rule into a formal, code-like expression ; Variable Definition SME Vetting: Human-in-the-Loop Subject Matter Experts (SMEs) review all 3 sets of extracted Rules to ensure the boundaries and extraction fidelity are correct. |  |  |  |
| III. Directed Graph & Conflict Resolution | Define all internal and inter-document relationships to create the single network. | 4 Weeks | Graph Relationship Building: Formally link all Elemental Rule Cards, defining internal relations (FOLLOWS, SUBSTITUTES). Cross-Document Linking Missed Link Scan: Perform a targeted semantic search to capture all special rules. |  |  |  |
| IV. Final Compilation & Integration | Generate the executable logic for the application. | 3 Weeks | AST Creation and auto-generation of project-specific rule validation code and engine. Real-Data Testing |  |  |  |
| TOTAL PROJECT DURATION | All 3 Documents Integrated | 21 Weeks | ~5.0 Months |  |  |  |

Requirement list- 


This is one entry

Required Labels for Each Dataset Entry

Each of the ≈60−70 Crew Sheet lines must be tagged with the following labels:

### 1. Correctness Assessment (Required)

- is_entry_correct: TRUE or FALSE.

- is_hours_breakdown_correct: TRUE or FALSE

- is_meal_entitlement_correct: TRUE or FALSE

### 2. Rule Application (Mandatory for All Entries)

- rules_applied: A list of Rules .This is required even for correct entries (to show which rules were met).

### 3. Violation Details (Mandatory for FALSE Entries)

- violation_type: A brief classification of the error

- violation_description: A concise, plain-language description of the compliance error. (Example: "Worker logged 15 hours but only received one meal/break; NMA requires a meal/break after 10 hours for daily overtime.")

### 4. Timekeeper Insight (Crucial for LLM Learning)

- timekeeper_comment: The timekeeper's internal reasoning, especially for incorrect entries or complex scenarios. This provides the "why" beyond the simple rule check. This is vital for the LLM to learn the human context.

Note - The dataset must contain a balanced mix of correct, incorrect, and complex edge-case entries and must be derived from the three source documents (NMA, Boilermakers, Customer Contract) and must cover various rules and rule-types.